|  |  |  |  |
| --- | --- | --- | --- |
| **To,**  **Prof. Juerg M. Matter**  Project Director, ODP | | ***Doc. No.:*** *AZD/ODP/BT-1B/DPR-89*  ***Dated:*** *23-03-2017* | |
| **Client** | Oman DP | **Consultant** | AZD Engineering Consultancy |
| **Contractor** | Lalbuksh Voltas Engineering | **Sub-contractor** | Geo-Solutions Engineering |
| **Subject** | Daily Progress Report |  | |
| **Project** | **Phase-1: OmanDP -** Scientific Drilling Programme for Oman Drilling Project in Ash Sharqiyah North Governorate and Ad Dakhiliyah Governorate | | |

**DAILY PROGRESS REPORT**

**(Dated: 23rd of March 2017)**

|  |  |  |  |
| --- | --- | --- | --- |
| **Rig-1 (Dynatech)** | | | |
| ***LOCATION AND TARGET:*** | | | |
| **Drill Hole ID** | **BT-1B** | **Location** | **Wadi Mansah** |
| **Coordinates** | UTM 620988E 2584403N | **Elevation** | **-** |
| **Azimuth** | N30° | **Inclination** | Inclined 75° |
| **Drilling** | HQ Size | **Method** | Wire line-Diamond Core Drilling |
| **Target Depth** | 400 mtrs | **Geol. Target** | Altered Peridotites-Basal Thrust |
| ***DRILLING:*** | | | |
| **Drilling Status** | Drill head constructed, site levelled and cleaned. All the completed core boxes moved to Muscat for storage. Drilling equipments and rig moved from the site; Site office, Generator, Camp etc., all transported to Muscat. Demobilization completed. | | |
| **Penetration Rate** |  | | |
| **Bit Rotation** |  | | |
| **Fluid Circulation** |  | | |
| **Total Drill Run** |  | | |
| **Today’s Drilling** |  | | |
| **Cumulative Total** | **300m (EOH)** *(1.9m for BT-1A)* | | |
| ***CORE CURATION:*** | | | |
|  | | | |
| ***PERSONNEL ONSITE:*** | | | |
| **ODP :** Jude Coggon, David Zeko, Romain Lafay, Americus Perez, Juan Carlos **AZD :** Nehal Hasan Warsi  **LBV :** Gopi Krishnan  **GSE :** Sheikh Olliullah (D); Abdul Khaliq, Mohd. Jameel, Mohd. Sadiq etc  **Others:** | | | |
| ***REMARKS:*** | | | |
| **\*Peter Kelemen leaves site.** | | | |

Best Regards,

**Nehal H Warsi**

*Site Geologist, AZD Engineering Consultancy*

**GSM: +968 98037217; 79113454**

**Email: nhwarsi@gmail.com**