|  |  |
| --- | --- |
| **To,** **Prof. Juerg M. Matter** Project Director, ODP | ***Doc. No.:*** *AZD/ODP/GT-1A/DPR-45****Dated:*** *08-02-2017* |
| **Client** | Oman DP | **Consultant** | AZD Engineering Consultancy |
| **Contractor** | Lalbuksh Voltas Engineering | **Sub-contractor** | Geo-Solutions Engineering |
| **Subject**  | Daily Progress Report |  |
| **Project** | **Phase-1: OmanDP -** Scientific Drilling Programme for Oman Drilling Project in Ash Sharqiyah North Governorate and Ad Dakhiliyah Governorate |

**DAILY PROGRESS REPORT**

**(Dated: 8th of February 2017)**

|  |
| --- |
| **Rig-1 (Dynatech)** |
| ***LOCATION AND TARGET:*** |
| **Drill Hole ID** | **GT-1A**  | **Location** | Wadi Gideah |
| **Coordinates** | UTM: E655373.7 N2532417.3 | **Elevation** | **-** |
| **Azimuth** | **-** | **Inclination** | 90º/ Vertical |
| **Drilling** | NQ Size | **Method** | Wire line-Diamond Core Drilling |
| **Target Depth**  | 400 mtrs | **Geol. Target** | Gabbro-Hydrothermal Fault Zone |
| ***DRILLING:*** |
| **Drilling Status**  | Continued drilling with NQ drill bit from 371.75mbgl and drilled up to 400.00mbgl. Drilling Completed. |
| **Penetration Rate**  | Variable; 30-50 min/core of 3.05 meter |
| **Bit Rotation**  | Variable; Average 450 rpm |
| **Fluid Circulation**  | 60%; Partial loss circulation |
| **Total Drill Run**  | 10; 9 being of 3.05 meters and 1 being of 0.80m |
| **Today’s Drilling**  | **28.25m**  |
| **Cumulative Total**  | **400.00m** *(HQ=251.7m; NQ=148.30m)* |
| ***CORE CURATION:*** |
| **Core Recovery, Photography, Marking, Sectioning, Scanning, Labeling, Sketching, Description, Sampling, Packing and Storage etc., being performed as per the standard procedure of ICDP.****Brief Lithology: Ophiolite mostly consisting of Olivine Gabbro litho unit mostly greenish gray to dark gray, medium grained, compact to foliated, banded at places with alternate gabbro layers, moderately strong, altered; presence of veins and veinlet of siliceous hydrothermal alteration products and presence of epidotes bands at places** |
| ***PERSONNEL ONSITE:*** |
| **ODP** **:** Jude Coggon, Gretchen Bernasconi, Michelle Harris, Nicholas Bompard, Julie Noel **AZD :** Nehal Hasan Warsi**LBV :** Gopi Krishnan**GSE :** Sheikh Olliullah (D); Abdul Khaliq, Mohd. Jameel, Mohd. Alauddin**Others:** *Students from GUTech:* Mariya Al Balushi, Zahra Al Lawati |
| ***REMARKS:***  |
| ***\**** Engr. Abdullah and Engr. Sulaiman from Ibra Municipality visit the drill site.\* GT-3 Site visit; preparation in progress; near completion. |

Best Regards,

**Nehal H Warsi**

# *Site Geologist, AZD Engineering Consultancy*

**GSM: +968 98037217; 79113454**

**Email: nhwarsi@gmail.com**