|  |  |
| --- | --- |
| **To,** **Prof. Juerg M. Matter** Project Director, ODP | ***Doc. No.:*** *AZD/ODP/GT-1A/DPR-32****Dated:*** *25-01-2017* |
| **Client** | Oman DP | **Consultant** | AZD Engineering Consultancy |
| **Contractor** | Lalbuksh Voltas Engineering | **Sub-contractor** | Geo-Solutions Engineering |
| **Subject**  | Daily Progress Report |  |
| **Project** | **Phase-1: OmanDP -** Scientific Drilling Programme for Oman Drilling Project in Ash Sharqiyah North Governorate and Ad Dakhiliyah Governorate |

**DAILY PROGRESS REPORT**

**(Dated: 25th of January 2017)**

|  |
| --- |
| **Rig-1 (Dynatech)** |
| ***LOCATION AND TARGET:*** |
| **Drill Hole ID** | **GT-1A**  | **Location** | Wadi Gideah |
| **Coordinates** | UTM: E655373.7 N2532417.3 | **Elevation** | **-** |
| **Azimuth** | **-** | **Inclination** | 90º/ Vertical |
| **Drilling** | HQ Size | **Method** | Wire line-Diamond Core Drilling |
| **Target Depth**  | 400 mtrs | **Geol. Target** | Gabbro-Hydrothermal Fault Zone |
| ***DRILLING:*** |
| **Drilling Status**  | Continued drilling with HQ drill bit from 41.7mbgl; faced some drilling difficulty, so stopped at 62.2mbgl; POOH; changed HQ bit and RIH again. Continued drilling again from 62.2mbgl and drilled up to 62.7mbgl.  |
| **Penetration Rate**  | Variable; Between 40-55 min/core of 3 mtr |
| **Bit Rotation**  | Variable; Average 350 rpm |
| **Fluid Circulation**  | 80%; Normal circulation |
| **Total Drill Run**  | 8; 6 being of 3 meters and 2 others being of 2.5m and 0.5m each |
| **Today’s Drilling**  | **21.00m** |
| **Cumulative Total**  | **62.70m**  |
| ***CORE CURATION:*** |
| **Core Recovery, Photography, Marking, Sectioning, Scanning, Labeling, Sketching, Description, Sampling, Packing and Storage etc., being performed as per the standard procedure of ICDP.****Brief Lithology: Ophiolite consisting of Gabbro litho unit mostly olivine rich; medium to coarse grained greenish gray to gray, moderately strong to strong fresh then at times fractured, oxidized showing dark spotted foliations at some intervals; altered at places foliated to layered gabbro and plagioclase bands; Presence of veins and veinlet of siliceous hydrothermal alteration products mixed with carbonates** |
| ***PERSONNEL ONSITE:*** |
| **ODP :** Jude Coggon, Benoit Ildefonse, Anna Jesus, Samuel Mueller, Nicholas**AZD :** Nehal H Warsi**LBV :** Gopi Krishnan**GSE :** Sheikh Olliullah (D); Abdul Khaliq, Mohd. Jameel, Alauddin |
| ***REMARKS:***  |
| ***\*Yesterday evening, drill head for GT\_02A was constructed.******\* Cutting blade of Core cutter is changed.*** ***\*As*** *Nicholas* ***arrives; Samuel Mueller leaves Site.*** |

Best Regards,

**Nehal H Warsi**

*Site Geologist, AZD Engineering Consultancy*

**GSM: +968 98037217; 79113454**

**Email: nhwarsi@gmail.com**