| To: | Prof. Juerg M. Matter Project Director, Oman Drilling Project | Doc. No.: AZD/ODP/GT-2A/DPR-09 Dated: 02-01-2017 (Monday) |
| --- | --- | --- |
| Client : | Oman DP | Consultant : AZD Engineering Consultancy |
| Contractor: | Lalbuksh Voltas | Sub-contractor: Geo-Solutions |
| Subject : Daily Progress Report |
| Project : Phase-1: OmanDP - Scientific Drilling Programme for Oman Drilling Project in Ash Sharqiyah North Governorate and Ad Dakhiliyah Governorate |
| Kindly confirm receipt by return to the mentioned Emails. |

DAILY PROGRESS REPORT

(Dated: 2nd of January 2017)

Summary:

Rig-1 (Dynatech: Wire Line Core Drill Rig)

Drill Hole ID : GT-2A Coordinates : UTM: E655960.7 N2529193.5 Azimuth : 54 ºN Inclination : 60º Location : Wadi Gideah Type of Drilling : HQ Size; Wire line Core Drilling Target Depth : 400 mtrs Geological Target : Gabbro-Transition from Foliated to Layered

Drilling Status : Continued HQ size (63.5mm dia) core drilling from 137.4mbgl. Stopped drilling at 04:40 PM after reaching the depth of 149.4mbgl. Total Drill Run : 5 no; 3 of them of 3 mtrs each; 4th and 5th of 2mtrs and 1 mtrs length each Today’s Drilling : 12 m Cumulative Total : 149.4 m Remarks : *Total loss of circulation is continued; So, Driller reluctant to go further deep down with HQ and asked for NQ size to drill further; Yet to be decided by Client *Breakdown: Engine heating problem; Tried to fixe with the onsite and a locally available mechanic; Operation stopped from 10:15 AM- 2:15 PM. *Core Boxes: Plastic core boxes of HQ size, totally used, waiting for next shipment to arrive; currently using wooden ones for the time being.

Lithology: Ophiolite consisting of greenish gray Gabbro litho unit showing dark spotted minor foliation at some intervals; Mostly fresh, fairly strong; at places chlorite alterations with some ultramafic patches of dark green olivine; Presence of veins and veinlet of calcite though less in number, also in joints/fractures at places associated with plagioclase and epidotes at places; 147.20-147.90 Dark green to black very smooth friable chloritic to olivine ultramafic alteration zone with pyrites patches in it; Further down up to end; mostly chloritic to calcite associated zone

Regards,

Nehal H Warsi

Site Geologist,

AZD Engineering Consultancy

GSM:  +968 98037217; 79113454

Email: nhwarsi@gmail.com