| To: | Prof. Juerg M. Matter Project Director, Oman Drilling Project | Doc. No.: AZD/ODP/GT-2A/DPR-12 Dated: 05-01-2017 (Thursday) |
| --- | --- | --- |
| Client : | Oman DP | Consultant : AZD Engineering Consultancy |
| Contractor: | Lalbuksh Voltas | Sub-contractor: Geo-Solutions |
| Subject : Daily Progress Report |
| Project : Phase-1: OmanDP - Scientific Drilling Programme for Oman Drilling Project in Ash Sharqiyah North Governorate and Ad Dakhiliyah Governorate |
| Kindly confirm receipt by return to the mentioned Emails. |

DAILY PROGRESS REPORT

(Dated: 5th of January 2017)

Summary:

Rig-1 (Dynatech: Wire Line Core Drill Rig)

Drill Hole ID : GT-2A Coordinates : UTM: E655960.7 N2529193.5 Azimuth : 54 ºN Inclination : 60º Location : Wadi Gideah Type of Drilling : HQ Size; Wire line Core Drilling Target Depth : 400 mtrs Geological Target : Gabbro-Transition from Foliated to Layered

Drilling Status : In Principle, No Drilling today at all. A day lost. Preparations made for the drilling with NQ size diamond drill bit and started to drill (presumably drilled 0.2 and 0.1m) but not able to lift the core in core barrel; removed inner tube and checked; tried to fix, no success yet again. POOH the whole NQ drill assembly and found that there is a positioning difference problem with the core lifter because of some variation; Decided to get it from Muscat. Drilling crew waiting for it. Total Drill Run : NIL Today’s Drilling : NIL (0.2m+0.1m)? Cumulative Total : 149.7 m

Lithology: No Drilling-No Core

Remarks: *Availability of HQ/NQ size covers for the blue core boxes and new lot of white HQ/NQ size

core boxes, still a matter of concern. Matter being pursued with the concerned personnel.

Some NQ size core boxes are brought onsite, though little variable from the currently blue one,

but can be used in case of emergency.

Note: Drone Photography done for the GT-1 and GT-2A sites and the nearby wadi and mountains.

Regards,

Nehal H Warsi

Site Geologist,

AZD Engineering Consultancy

GSM:  +968 98037217; 79113454

Email: nhwarsi@gmail.com