| To: | Prof. Juerg M. Matter Project Director, Oman Drilling Project | Doc. No.: AZD/ODP/GT-2A/DPR-26 Dated: 19-01-2017 |
| --- | --- | --- |
| Client : | Oman DP | Consultant : AZD Engineering Consultancy |
| Contractor : | Lalbuksh Voltas | Sub-contractor: Geo-Solutions Engineering |
| Subject : Daily Progress Report |
| Project : Phase-1: OmanDP - Scientific Drilling Programme for Oman Drilling Project in Ash Sharqiyah North Governorate and Ad Dakhiliyah Governorate |

DAILY PROGRESS REPORT

(Dated: 19th of January 2017)

Rig-1 (Dynatech)

LOCATION AND TARGET:

Drill Hole ID : GT-2A Location : Wadi Gideah Coordinates : UTM: E655960.7 N2529193.5 Azimuth : 54 ºN; Inclination : 60º Drilling : HQ/NQ Size; Method : Wire line-Diamond Core Drilling Target Depth : 400 mtrs Geol. Target : Gabbro-Transition from Foliated to Layered

DRILLING:

Drilling Status : -Rig moved from GT-2 to GT-1; Movement of drill accessories in progress. Today’s Drilling : - Cumulative Total : 400 m (HQ=149.7m; NQ=250.3 m)

CORE CURATION:

Core box replacement and proper cover fixing in completed. Ready to be transported to Muscat.

OTHER ISSUES:

Contractual Issues : None Technical Issues : None Health & Safety Issues: None Logistic Issues : None

Remarks : No work on 20th of Jan; Friday/Holiday.

Regards,

Nehal H Warsi

Site Geologist, AZD Engineering Consultancy

GSM:  +968 98037217; 79113454

Email: nhwarsi@gmail.com