|  |  |  |  |
| --- | --- | --- | --- |
| **To,**  **Prof. Juerg M. Matter**  Project Director, ODP | | ***Doc. No.:*** *AZD/ODP/GT-3A/DPR-70*  ***Dated:*** *04-03-2017* | |
| **Client** | Oman DP | **Consultant** | AZD Engineering Consultancy |
| **Contractor** | Lalbuksh Voltas Engineering | **Sub-contractor** | Geo-Solutions Engineering |
| **Subject** | Daily Progress Report |  | |
| **Project** | **Phase-1: OmanDP -** Scientific Drilling Programme for Oman Drilling Project in Ash Sharqiyah North Governorate and Ad Dakhiliyah Governorate | | |

**DAILY PROGRESS REPORT**

**(Dated: 4th of March 2017)**

|  |  |  |  |
| --- | --- | --- | --- |
| **Rig-1 (Dynatech)** | | | |
| ***LOCATION AND TARGET:*** | | | |
| **Drill Hole ID** | **GT-3A** | **Location** | **Wadi Abdah** |
| **Coordinates** | UTM: 624193.0E 2556476.0N | **Elevation** | **-** |
| **Azimuth** | **-** | **Inclination** | 90º/ Vertical |
| **Drilling** | HQ/NQ Size | **Method** | Wire line-Diamond Core Drilling |
| **Target Depth** | 400 mtrs | **Geol. Target** | Sheeted Dyke-Gabbro Transition |
| ***DRILLING:*** | | | |
| **Drilling Status** | NC casing pulled out of hole. Well head constructed and Site rehabilitated. Rig and drilling accessories moved from GT-3 site to BT-1 site. Site camp setup at BT-1 site. | | |
| **Penetration Rate** | - | | |
| **Bit Rotation** | - | | |
| **Fluid Circulation** | - | | |
| **Total Drill Run** | - | | |
| **Today’s Drilling** | **-** | | |
| **Cumulative Total** | **400.00m**  *(HQ=257.3m; NQ=142.70m) EOH* | | |
| ***CORE CURATION:*** | | | |
| **Brief Lithology: -** | | | |
| ***PERSONNEL ONSITE:*** | | | |
| **ODP :** Peter Kelemen,Jude Coggon, David Zeko, Danial Nothaft, Romian Lafay, Eric **AZD :** Nehal Hasan Warsi  **LBV :** Gopi Krishnan  **GSE :** Sheikh Olliullah (D); Abdul Khaliq, Mohd. Jameel, Mohd. Alauddin and water tanker driver.  **Others:** | | | |
| ***REMARKS:*** | | | |
| **\*Core boxes loaded onto the truck and moved to Muscat.** | | | |

Best Regards,

**Nehal H Warsi**

*Site Geologist, AZD Engineering Consultancy*

**GSM: +968 98037217; 79113454**

**Email: nhwarsi@gmail.com**