|  |  |  |  |
| --- | --- | --- | --- |
| **To,**  **Prof. Juerg M. Matter**  Project Director, ODP | | ***Doc. No.:*** *AZD/ODP/GT-3A/DPR-71*  ***Dated:*** *05-03-2017* | |
| **Client** | Oman DP | **Consultant** | AZD Engineering Consultancy |
| **Contractor** | Lalbuksh Voltas Engineering | **Sub-contractor** | Geo-Solutions Engineering |
| **Subject** | Daily Progress Report |  | |
| **Project** | **Phase-1: OmanDP -** Scientific Drilling Programme for Oman Drilling Project in Ash Sharqiyah North Governorate and Ad Dakhiliyah Governorate | | |

**DAILY PROGRESS REPORT**

**(Dated: 5th of March 2017)**

|  |  |  |  |
| --- | --- | --- | --- |
| **Rig-1 (Dynatech)** | | | |
| ***LOCATION AND TARGET:*** | | | |
| **Drill Hole ID** | **BT-1A** | **Location** | **Wadi Mansah** |
| **Coordinates** | UTM 622731.0E 2583675.0N | **Elevation** | **-** |
| **Azimuth** |  | **Inclination** | Inclined |
| **Drilling** | HQ Size | **Method** | Wire line-Diamond Core Drilling |
| **Target Depth** | 400 mtrs | **Geol. Target** | Altered Peridotites-Basal Thrust |
| ***DRILLING:*** | | | |
| **Drilling Status** | Rig up at the BT-1 site. Construction of access road in wadi. Drilling accessories offloaded at site. Prepared for top hole drilling. Drilling to start tomorrow. | | |
| **Penetration Rate** | - | | |
| **Bit Rotation** | - | | |
| **Fluid Circulation** | - | | |
| **Total Drill Run** | - | | |
| **Today’s Drilling** | **-** | | |
| **Cumulative Total** | **-** | | |
| ***CORE CURATION:*** | | | |
| **Brief Lithology: -** | | | |
| ***PERSONNEL ONSITE:*** | | | |
| **ODP :** Peter Kelemen, Jude Coggon, David Zeko, Danial Nothaft, Romian Lafay and Eric **AZD :** Nehal Hasan Warsi  **LBV :** Gopi Krishnan  **GSE :** Sheikh Olliullah (D); Abdul Khaliq, Mohd. Jameel, Mohd. Alauddin and water tanker driver.  **Others:** | | | |
| ***REMARKS:*** | | | |
| **\**Base camp shifted from Ibra to Lizugh. All working personnel moved to Lizugh.*** | | | |

Best Regards,

**Nehal H Warsi**

*Site Geologist, AZD Engineering Consultancy*

**GSM: +968 98037217; 79113454**

**Email: nhwarsi@gmail.com**